Conversation Excerpt

Start point requested:

"Yes. The site is already strong, but there are a few high-impact improvements that would make it feel even more polished and scalable."

Assistant:

Yes. The site is already strong, but there are a few high-impact improvements that would make it feel even more polished and scalable.

Highest Impact (I’d do these first)

1. Strategy autosave with recovery

Add silent autosave snapshots plus a Restore last session prompt on load. This prevents accidental work loss and reduces anxiety during long planning sessions.

2. Real history timeline

Right now undo is useful, but a visual timeline for major actions (add marker, move group, clear map, import roster) would make edits safer and faster to audit.

3. Smarter import mapping

Your roster import is good already. Next step: a column-mapping mini step that appears only when headers are ambiguous, with quick fixes before commit.

4. Patch notes UX cleanup

Now that you moved to Patch wording, consider collapsible patch sections by default (latest expanded, older collapsed) so the modal is cleaner and easier to scan.

Functionality Upgrades

1. Saved strategy library

Allow users to save multiple named strategies in-browser, with tags like scrim, GvG, attack, defense.

2. Role and weapon quick filters in Manage Players

Add one-click chips for Team, Role, Weapon so large rosters are easier to edit.

3. Objective marker presets

Let users save and load marker layouts as presets (early game, mid game, final push).

4. Keyboard shortcut customization

A simple shortcut editor in settings would help power users and future-proof changes.

5. Export options

Add PNG export scale options (1x, 2x, 4x) and printable layout mode.

Design and UX Polish

1. Consistent section spacing system

Use a strict spacing rhythm across modals and cards so everything feels intentionally aligned.

2. Stronger visual hierarchy in modals

Slightly increase header/body contrast and add clearer divider rules for long forms/changelogs.

3. Better empty states

For no players/no markers/no notes states, add actionable prompts with one-click next steps.

4. Accessibility pass

Improve focus styles, color contrast checks, and add keyboard tab order validation for all modal controls.

5. Mobile ergonomics

On smaller screens, make primary actions sticky in modal footers and reduce dense text blocks.

Performance and Reliability

1. Debounced localStorage writes

Batch frequent state saves to reduce write churn and improve perceived responsiveness.

2. Lightweight telemetry (optional)

Track anonymous feature usage locally so you know which tools matter most before adding complexity.

3. Guardrails for destructive actions

Add optional “soft delete” for key map elements with quick restore.

If you want, I can turn this into a concrete phased roadmap (Quick Wins this week, Mid-term next patch, Long-term) and start implementing the top 2 immediately.

User:

Create a roadmap please

Assistant:

Absolutely. Here is a clean, practical roadmap you can follow.

Roadmap (Next 8-10 Weeks)

1. Phase 1: Quick Wins and UX Stability (1-2 weeks)

1. Improve changelog usability:

1. Latest Patch expanded by default

2. Older patches collapsible

2. Manage Players quality pass:

1. Keep single-line row layout on desktop

2. Better wrapping behavior on tablet/mobile

3. Shortcut/help alignment:

1. Ensure displayed hotkeys always match actual working hotkeys

4. Acceptance criteria:

1. No stale UI text

2. No modal overflow issues on common laptop resolutions

3. No mismatch between help text and behavior

2. Phase 2: Data Safety and Session Confidence (2 weeks)

1. Autosave and recovery:

1. Silent periodic autosave while editing

2. Restore prompt on next load after unexpected close

2. Save integrity improvements:

1. Debounced state writes for smoother performance

2. Validation before loading corrupted save data

3. Acceptance criteria:

1. User can recover recent work after accidental tab close

2. No data loss during normal use

3. No noticeable lag while placing/editing markers

3. Phase 3: Strategy Workflow Power Features (2-3 weeks)

1. Strategy Library:

1. Save multiple named plans

2. Rename, duplicate, delete, and load quickly

2. Presets:

1. Save marker layouts as reusable presets

2. Apply presets to current map in one action

3. Import flow refinement:

1. Smart column mapping step only when headers are ambiguous

4. Acceptance criteria:

1. User can manage multiple playbooks in one browser

2. Presets reduce setup time for repeated scenarios

3. Import success rate improves for non-perfect roster files

4. Phase 4: Speed and Competitive Usability (2-3 weeks)

1. In-app timeline history:

1. Action log for major changes

2. Jump/undo to significant checkpoints

2. Export upgrades:

1. High-resolution export options

2. Print-friendly output mode

3. Filtering and organization:

1. Quick chips for Team, Role, Weapon in Manage Players

4. Acceptance criteria:

1. Faster mid-match adjustments

2. Clear recovery path from mistakes

3. Cleaner output for sharing and review

Patch Plan Suggestion

1. Patch 2.3.2

1. Phase 1 items (UX stability and consistency)

2. Patch 2.4.0

1. Phase 2 items (autosave and recovery)

3. Patch 2.5.0

1. Phase 3 items (library, presets, import mapping)

4. Patch 2.6.0

1. Phase 4 items (timeline, exports, advanced filtering)

Priority Matrix (Impact vs Effort)

1. High impact, low-medium effort:

1. Autosave + recovery

2. Changelog collapsible sections

3. Hotkey/help synchronization

2. High impact, medium effort:

1. Strategy library

2. Import mapping helper

3. Quick filters in Manage Players

3. High impact, higher effort:

1. Timeline/history system

2. Preset framework + sharing-ready exports

If you want, I can now convert this into a task board format with exact deliverables per patch so you can execute it step by step.

User:

yes please

Assistant:

Great call. Here’s a practical task-board version you can run immediately.

Execution Board (Patch-Based)

1. Patch 2.3.2: UX Stability and Consistency (Quick Win Sprint)

1. Ticket: Make patch notes easier to scan

- Deliverable: Latest Patch expanded, older patches collapsible

- Done when: User can open/close older patch sections without layout shift

- Priority: High

- Estimate: 0.5 day

2. Ticket: Keep Manage Players rows clean on all screen sizes

- Deliverable: Desktop single-line rows, tablet wrap rules, mobile readable stacking

- Done when: No clipping/overflow at common widths

- Priority: High

- Estimate: 1 day

3. Ticket: Hotkey display always matches real behavior

- Deliverable: One source-of-truth list for shortcuts and modal display

- Done when: Every shown shortcut works, no hidden/unlisted keys

- Priority: High

- Estimate: 0.5 day

4. Ticket: Patch language consistency pass

- Deliverable: Patch naming consistent in all modals/help copy

- Done when: No leftover Version labels in UI copy

- Priority: Medium

- Estimate: 0.5 day

5. Patch release checklist

- Deliverable: QA pass on desktop + mobile, changelog updated, version bump

- Done when: Zero regression in modals and shortcuts

- Estimate: 0.5 day

2. Patch 2.4.0: Data Safety and Recovery

1. Ticket: Silent autosave

- Deliverable: Timed/debounced autosave for strategy state

- Done when: User actions persist without manual save

- Priority: Critical

- Estimate: 1.5 days

2. Ticket: Session recovery prompt

- Deliverable: Restore last autosave option on app load

- Done when: User can recover after refresh/close/crash

- Priority: Critical

- Estimate: 1 day

3. Ticket: Save-data validation

- Deliverable: Guard against malformed local data and safe fallback

- Done when: Corrupt data no longer breaks load

- Priority: High

- Estimate: 1 day

4. Ticket: State-write performance pass

- Deliverable: Debounced writes and reduced unnecessary serialization

- Done when: No typing/dragging lag from saves

- Priority: High

- Estimate: 0.5 day

5. Patch release checklist

- Deliverable: Recovery test matrix and regression run

- Done when: Recovery works in all test paths

- Estimate: 0.5 day

3. Patch 2.5.0: Strategy Workflow Power Tools

1. Ticket: Strategy Library (multi-plan)

- Deliverable: Create, rename, duplicate, delete, load named strategies

- Done when: User can manage multiple plans in one browser

- Priority: High

- Estimate: 2 days

2. Ticket: Marker layout presets

- Deliverable: Save/apply presets for recurring setups

- Done when: One-click apply works and is reversible

- Priority: High

- Estimate: 1.5 days

3. Ticket: Import assistant for ambiguous files

- Deliverable: Column mapping step only when needed

- Done when: Ambiguous imports can be corrected before commit

- Priority: High

- Estimate: 1.5 days

4. Ticket: Filter chips in Manage Players

- Deliverable: Team/Role/Weapon quick filters

- Done when: Large rosters are filterable in under 2 clicks

- Priority: Medium

- Estimate: 1 day

5. Patch release checklist

- Deliverable: Import/preset/library compatibility tests

- Done when: No data-loss path across tools

- Estimate: 0.5 day

4. Patch 2.6.0: Speed, Review, and Output

1. Ticket: Timeline history panel

- Deliverable: Action log with jump-back for major events

- Done when: User can rollback safely to previous checkpoints

- Priority: High

- Estimate: 2 days

2. Ticket: Export quality options

- Deliverable: PNG export scales and print-friendly output mode

- Done when: Shared outputs are crisp and readable

- Priority: High

- Estimate: 1 day

3. Ticket: Soft-delete safety for destructive actions

- Deliverable: Temporary restore path after clear/remove operations

- Done when: User can undo accidental destructive actions quickly

- Priority: Medium

- Estimate: 1 day

4. Patch release checklist

- Deliverable: Final usability and performance pass

- Done when: No major regressions in strategy flow

- Estimate: 0.5 day

Operating Cadence

1. Weekly rhythm

- Day 1: Build

- Day 2: Build

- Day 3: Build + internal QA

- Day 4: Fixes + polish

- Day 5: Patch release + changelog + backlog grooming

2. Quality gates per patch

- Functional: Core flows tested end-to-end

- UX: No modal overflow/clipping on common viewports

- Data: No save corruption, no accidental data loss

- Comms: Patch notes updated with exact shipped items only

Backlog Parking Lot (After 2.6.0)

1. Keybind customization UI

2. Advanced map annotation templates

3. Team collaboration/share links

4. Optional lightweight analytics for feature usage

If you want, next I can turn this into a ready-to-use sprint template with status columns: Backlog, In Progress, QA, Done, plus a recommended order for the very first sprint.

User:

can you put all of this, starting with "Yes. The site is already strong, but there are a few high-impact improvements that would make it feel even more polished and scalable." till the conversation now, into a word file ?