# GvG Strategy Tool - Roadmap Conversation Excerpt

Prepared for MightyLabs

Date: 2026-07-28

Source scope: From "Yes. The site is already strong..." through the latest roadmap discussion

# Contents

Contents	2

1. Improvement Recommendations Snapshot	3

High-Impact Recommendations	3

Workflow and UX Enhancements	3

2. Roadmap (8-10 Weeks)	3

Phase 1 (Patch 2.3.2): UX Stability and Consistency	3

Phase 2 (Patch 2.4.0): Data Safety and Recovery	3

Phase 3 (Patch 2.5.0): Workflow Power Features	3

Phase 4 (Patch 2.6.0): Speed, Review, and Output	3

3. Execution Board Summary	4

4. Original Transcript Reference	4

# 1. Improvement Recommendations Snapshot

This section captures the key recommendations that initiated the roadmap planning conversation.

## High-Impact Recommendations

- Autosave with session recovery prompts

- Visual action timeline for safer editing

- Smarter roster import column mapping

- Collapsible patch notes for better readability

## Workflow and UX Enhancements

- Saved strategy library with named plans

- Quick filters in Manage Players (team/role/weapon)

- Objective marker presets

- Shortcut customization support

- Higher-quality export and print modes

# 2. Roadmap (8-10 Weeks)

## Phase 1 (Patch 2.3.2): UX Stability and Consistency

- Patch notes readability improvements (latest expanded, previous collapsible)

- Manage Players responsive polish

- Hotkey/help text synchronization

- Patch-language consistency pass

## Phase 2 (Patch 2.4.0): Data Safety and Recovery

- Silent autosave and restore-on-load prompt

- Save-data validation and safe fallbacks

- Debounced state writes for smoother performance

## Phase 3 (Patch 2.5.0): Workflow Power Features

- Strategy Library: create/rename/duplicate/delete/load

- Marker layout presets

- Import assistant for ambiguous column headers

- Team/role/weapon filter chips

## Phase 4 (Patch 2.6.0): Speed, Review, and Output

- Timeline panel for action history and rollback

- Export quality tiers and print mode

- Soft-delete restore for destructive actions

# 3. Execution Board Summary

The conversation translated roadmap goals into patch-oriented tickets with priority, effort, and release checklists.

- Patch 2.3.2: Quick UX wins and consistency cleanup

- Patch 2.4.0: Reliability and recovery hardening

- Patch 2.5.0: Multi-strategy and preset workflows

- Patch 2.6.0: Timeline, export, and rollback safety

# 4. Original Transcript Reference

For a full line-by-line transcript excerpt, refer to the companion file:

Roadmap_Conversation_Excerpt.docx